# MILESTONE 5
Open Question Register

Date: 26 July 2026
Updated: 5 August 2026
Status: Live — updated as decisions land. The single list of every unresolved technical, product, tokenomics, and governance decision. Reference IDs: E/P/A point to findings in the synthesis; PRD, RG, and R IDs point to requirements, validation gates, and risks in the companion documents.
Usage: record each decision and its evidence in the Owner / status column as it lands.

The canonical decision instrument: every open question, its owner, its deadline stage, and its status.

Question numbers are stable IDs, not a reading order: Q26-Q30 were added after Gates 2 and 3 had already established Q15-Q25, and renumbering would break the cross-references that use them.

The Due by column uses only the decision-point names defined in Implementation Roadmap Section 8.

# Gate 1 - must resolve before PRD sign-off

Approval authority: SNet.
Owner convention: role placeholders are intentionally used until named delegates are assigned.
Status shorthand: Open means that no decision evidence is recorded; Partial means that direction exists but closure evidence is incomplete.
Closure rule: at the conditional-acceptance stage, a row can close with either a decision or a deferral approved by SNet — but a deferral must name an owner, the stage the decision is required by, and the documents it affects. Deferrals do not count toward final PRD sign-off: every row tied to a Blocks PRD sign-off risk needs an actual decision, and every other open row must be decided or explicitly dropped from the agreed V1 scope. A row that is blank, merely discussed, or has no owner is not closed.

Artifact abbreviations: PRD = Product Requirements Document; ECM = Evidence and Claims Model; ARCH = Architecture Design; ROAD = Implementation Roadmap; RISK = Risk Register; SYN = Research and Tokenomics Synthesis. In the References column, blocking risk IDs follow the · separator.

| Decision | Starting point | Owner / status | Due by | References |
| --- | --- | --- | --- | --- |
| Q1 — Which validator and shard-health reputation types does the prototype include? | Start with the PRD candidate set; narrow it to the types needed by UJ-1 through UJ-4 and the slashed-in-epoch query. | SNet product Open | PoC contract freeze | PRD, ECM, ARCH · R6 |
| Q2 — How are node-native, self-claimed, peer-observed, and externally attested events classified, and who holds submit authority for each? | Preserve source role on every event; authorize per event kind/type/scope; do not infer truth or evidence strength from signature validity. | SNet protocol Open | PoC contract freeze | PRD, ECM, ARCH, RISK · R3, R6 |
| Q3 — What are the canonical evidence-event/reputation-article schema and the minimum launch privacy profile? | Use the ECM minimum envelope and approve payload/privacy classes, public verification metadata, restricted access, redaction/availability signaling, access audit, and explicitly unsupported confidentiality guarantees. | SNet protocol/security Open | PoC contract freeze; Sensitive-evidence production approval | PRD, ECM, ARCH, RISK · R6 |
| Q4 — Who are the launch actors, what are the first evidence queries, and what inspection depth does each human, agent/AI, and chain consumer class receive? | Begin with the UJ-1 through UJ-4 actors and slashed-in-epoch; define bounded visible/redacted detail per consumer role; return structured reputation objects separately from projection results. | SNet product Open | PoC contract freeze; Sensitive-evidence production approval | PRD, ECM, ARCH · R6 |
| Q5 — What does each layer of "stored in F1R3FLY" mean? | Keep finalized history, consensus-visible application evidence/roots, and required bounded core indexes in-node. Treat separately staged materializations, structured reputation objects, caches, and mirrors as rebuildable or consumer-local as appropriate; record payload availability separately. | SNet protocol Open | PoC contract freeze | ARCH, ECM |
| Q6 — Who are the V1 trusters, and how are their capabilities, rotation, and revocation governed? | Use an explicit SNet-managed permissioned manifest for the prototype; assign capabilities per source/event kind/type/scope rather than one unrestricted truster role. | SNet governance Open | PoC contract freeze | PRD, ECM, ARCH, RISK · R3 |
| Q7 — How are coverage and completeness defined and measured? | Define a coverage rule per evidence type: compare enumerable duties where available; otherwise report monitored sources or intervals and their gaps. Keep statistical performance baselines separate from completeness, expose unavailable/redacted material, and never infer healthy from silence or a valid subset proof. | SNet product Open | PoC contract freeze | PRD, ECM, ARCH, RISK · R3 |
| Q8 — Which bootstrap sources are accepted, and how are their weight and decay governed? | Label, cap, and expire bootstrap evidence; keep source acceptance separate from projection weighting and defer economic influence until calibration. | SNet research/tokenomics Open | Projection contract freeze | SYN, ECM, ROAD, RISK |
| Q9 — Which dispute, appeal, rehabilitation, and invalidation events are supported, and what correction effect does each have? | Use the separate append-only dispute_case_status namespace proposed in ECM Section 9; choose prospective, bounded-lookback, or retrospective effect per versioned type/scope policy. | SNet governance Open | PoC contract freeze | PRD, ECM, ARCH, RISK · R3 |
| Q10 — How do conflicting supporting proofs and refuting traces affect projections? | Preserve conflict in the structured reputation object; require each projection policy to declare evidence-level weights and conflict treatment rather than creating an unversioned canonical adjudication. | SNet research/tokenomics Open | Projection contract freeze | ECM, SYN, ROAD |
| Q11 — What response envelopes, serialization, proof material, and root binding do the query and result contracts use? | Use separate evidence-query and projection-result contracts over an explicit source commitment -> evidence root -> result root -> consumer-accepted root hierarchy. Evaluate an optional projection-input manifest and proof scheme, explicitly distinguishing retrieval completeness from selection completeness. | SNet integration Open | PoC contract freeze; Consumer-integration contract freeze | ECM, ARCH, ROAD |
| Q12 — What snapshot-certification trust model and node/validator topology does V1 use? | Start by evaluating reputation-shard validator-set certification; add separate committee/key roles only if the required fault separation justifies them. Record quorum, anchoring, rotation, and recomputation assumptions. | SNet governance/protocol Open | Projection contract freeze; Consumer-integration contract freeze | ARCH, ROAD, RISK · R3 |
| Q13 — What projection-result retrieval/import model and required consumer-local state does V1 use? | Consumers fund result retrieval, verification, and import; caching may vary; continuous per-claim push remains deferred. Fix relayer authority, funding, liveness, cache/mirror state, and the local acceptance contract for RG5. | SNet integration Partial — direction recorded; contract evidence missing | Consumer-integration contract freeze | PRD, ARCH, ROAD, RISK |
| Q14 — What freshness, order, correction-horizon, conflict, and historical-restatement behavior applies to published results? | Keep published snapshots immutable; require expiry/order/replay checks and labeled newer snapshots or restatements under the applicable versioned correction policy resolved from the corrected evidence's context. | SNet governance Open | PoC contract freeze; Projection contract freeze; Consumer-integration contract freeze | PRD, ECM, ARCH, ROAD · R3 |
| Q26 — What state/index contract, contract/channel partitioning, shard-wide idempotency mechanism, receipt representation, and prototype benchmark thresholds must be set before the physical layout is fixed? | Preserve separate typed evidence and lifecycle/correction ingress families; reject an untyped catch-all ingress or one channel containing the complete history; compare partitioning by event kind, type/scope, and state key; identify and measure every shared ID registry, root accumulator, epoch manifest, index, or other convergence key; require recoverable finalized receipts, outgoing/incoming adjacency, reverse invalidation, replay, and agreed contention/throughput/size/fanout/latency/storage/recomputation bounds. | SNet protocol/performance Partial — design-package position recorded; stakeholder approval pending. See Q26.a-Q26.e. | PoC contract freeze | ARCH, ROAD, RISK |
| Q27 — If remote/reified RSpace is used for cross-shard transport, what are its semantics? | Specify authentication, authorization, source finality, order, replay, retry/failure, and payload type; do not treat transport as proof. Defer the mechanism if the first consumer path does not need it. | SNet integration/protocol Open | Consumer-integration contract freeze | ARCH, ROAD, RISK |
| Q28 — What is the stable-subject and versioned controller/cross-chain/algorithm authority-bundle contract? | Separate subject identity from ordinary signing and governance/recovery authority; bind events to the controller/authority-bundle version effective at event time; preserve historical verification through rotation, revocation, and recovery. | SNet identity/protocol Open | PoC contract freeze | PRD, ECM, ARCH, RISK · R3 |
| Q29 — What query and completion-notification path does V1 require for in-shard contracts, F1R3FLY cross-shard consumers, and external clients or chains? | Keep query semantics in on-chain contracts. Prove one direct native-node path for the PoC; use RSpace continuations for native asynchronous composition where appropriate; allow external clients to use block-triggered polling or an optional adapter; make reified RSpaces conditional on Q27; require a relayer or bridge for external chains. | SNet integration/protocol Open | PoC contract freeze; Consumer-integration contract freeze | PRD, ECM, ARCH, ROAD |
| Q30 — Which evidence and index writes must finalize atomically, what deploy/block bounds must they fit, and what staged-publication protocol applies when work exceeds that boundary? | Finalize the evidence event, primary lookup, direct provenance/reverse-dependency, idempotency, and receipt entries together. Stage larger traversals, rebuilds, and materializations under inactive versions; activate one only after its declared completion and validation checks pass. Use Q26/RG4 to set write-set, fanout, cost, chunking, recovery, and activation limits. | SNet protocol/performance Open | PoC contract freeze | PRD, ECM, ARCH, ROAD, RISK · R17, R20 |

## Q26 decision and evidence breakdown

| Sub-ID | Sub-decision | Current package position | Approval / closure evidence |
| --- | --- | --- | --- |
| Q26.a | Public contract/channel family direction | Proposed design constraint: separate typed evidence and lifecycle/correction families; no untyped catch-all ingress or whole-history channel | SNet approval pending; Architecture AD-13 is the proposed decision record |
| Q26.b | Physical state partitions and bounded shared convergence keys | Open; compare event-kind, type/scope, and state-key partitions and measure every shared key in RG4 | Approved layout plus RG4 benchmark report required |
| Q26.c | Shard-wide event-ID and idempotency representation | Semantic domain fixed; physical registry/content-derived mechanism open | Approved mechanism plus cross-family duplicate/retry evidence required |
| Q26.d | Receipt representation and recovery | Node deploy-response/finalization mapping and separate application-outcome semantics fixed in Architecture Section 9.1; storage/index representation open | Approved representation plus finalized receipt recovery/replay evidence required |
| Q26.e | Workload, contention, size, fanout, latency, storage, replay, and recomputation bounds | Open | Approved thresholds plus RG4 measurement report required |

# Gate 2 - must resolve before reputation affects incentives

| Decision | Related claims | Owner / status | Due by |
| --- | --- | --- | --- |
| Q15 — Which periodic projection is used, and what trigger principal, placement, cadence, parameters, correction behavior, and calibration basis apply? | P3, P11, E1 | SNet research/tokenomics Partial — periodic direction recorded; PoC policy manifest, trigger principal, and cadence must close at projection contract freeze. Parameters, calibration, and comparison with temporal liquid rank remain open. | Projection contract freeze; Policy-calibration plan freeze; Gate 2 activation review |
| Q16 — How are stake and fees prevented from being counted both directly and indirectly? | P6, P10 | SNet tokenomics Open | Gate 2 activation review |
| Q17 — How do local projections combine without a large shard or incumbent dominating? | P5 | SNet research/protocol Open | Policy-calibration plan freeze; Gate 2 activation review |
| Q18 — What caps, hysteresis, timelocks, and rollback rules constrain any tokenomic influence? | P9, P10 | SNet governance/tokenomics Open | Gate 2 activation review |
| Q19 — Which health formula is canonical, and what are its normalization, evaluation order, and missing/negative-value semantics? | P9 | SNet product/tokenomics Open | Policy-calibration plan freeze; Gate 2 activation review |
| Q20 — What adversarial and control-loop acceptance metrics must pass before activation? | P10; RG2, RG3 | SNet risk/research Open | Gate 2 activation review |

# Gate 3 - may be deferred beyond V1

| Decision | Related claims | Owner / status | Due by |
| --- | --- | --- | --- |
| Q21 — What triggers V2, and what security-budget ratio is required? | A1 | SNet governance/tokenomics Open | V2/federation scope approval |
| Q22 — Which code-commitment approach, if any, is justified? | A10 | SNet security/protocol Open | V2/federation scope approval |
| Q23 — Which advanced privacy mechanisms are required, and against what approved production threat model? | E11 | SNet security/privacy Open | Sensitive-evidence production approval |
| Q24 — How do independently authoritative reputation shards or providers federate and verify one another? | A11 | SNet protocol/governance Open | V2/federation scope approval |
| Q25 — May any future governance or consensus process use reputation weight? | P7, P4 | SNet governance/protocol Open | Reputation-weighted governance/consensus approval |